Dual-Agent Local Coding Service
Product Requirements Document & Execution Plan
Version 1.0 | December 2025
MCP-Enabled Multi-Agent Orchestration System

1. Executive Summary
This document defines the product requirements and execution plan for a Dual-Agent Local Coding Service exposed via the Model Context Protocol (MCP). The system enables high-reasoning proprietary models (Claude Code, MS Copilot, Gemini CLI) to delegate coding tasks to specialized local agents running on consumer-grade hardware.
The architecture consists of three layers: an Orchestration Layer (proprietary AI clients), an MCP Server Layer (the bridge), and an Execution Layer (two local LLM agents). Agent Alpha handles code generation while Agent Beta performs validation, testing, and critique. This separation enables cost-effective local computation while leveraging cloud-based reasoning capabilities for complex decision-making.
1.1 Document Metadata
Attribute	Value
Document Version	1.0
Status	Draft - Pending Review
Target Stack	TypeScript (Official MCP SDK)
Primary Clients	Claude Code, MS Copilot, Gemini CLI, Antigravity, Opencode
Deployment	Single workstation or Team server (configurable)
Concurrency	≤5 simultaneous requests

2. System Architecture
2.1 Three-Layer Architecture
The system implements a hierarchical three-layer architecture designed to separate concerns between high-level reasoning, protocol management, and task execution.
Layer	Component	Responsibility
Orchestration	Claude Code, Copilot, etc.	High-level reasoning, task decomposition, complexity assessment, final approval
MCP Server	TypeScript Bridge	Tool exposure, state management, agent coordination, loop control
Execution	Agent Alpha + Beta	Code generation (Alpha), validation/testing (Beta)

2.2 Agent Specifications
2.2.1 Agent Alpha (Primary Coder)
- Purpose: Code generation, implementation, refactoring based on task specifications
- Providers: Ollama, LM Studio, OpenRouter (runtime swappable)
- Context Window: 32K-256K tokens (configurable)
- Output: Code artifacts, implementation files, refactored segments
2.2.2 Agent Beta (Reviewer/Validator)
- Purpose: Code review, test generation, static analysis, policy compliance
- Recommended Models: DeepSeek-R1, Llama-3-70B, or similar "thinking" models
- Input: Agent Alpha output only (no chain-of-thought access)
- Authority: Can require Alpha to adjust, improve, or refactor observed output

3. MCP Toolset Specification
The MCP server exposes the following tools to the Orchestration Layer, organized by functional category.
3.1 Context Management Tools
Tool	Parameters	Description
get_repo_map	path: string, depth?: number, include_tests?: boolean	Generates hierarchical repository structure with chunking for context window constraints (32K-256K)
get_project_status	session_id?: string	Returns current session state including pending tasks, completed items, active loops
read_org_policies	policy_type: enum	Retrieves style guides, security requirements (OWASP baseline), and custom constraints

3.2 Development Loop Tools
Tool	Parameters	Description
execute_task_spec	spec: TaskSpec, max_iterations?: number, quality_threshold?: number	Sends task to Agent Alpha with loop constraints from Orchestration Layer
revise_code	artifact_id: string, feedback: ReviewFeedback	Instructs Alpha to revise specific artifact based on Beta feedback
inject_alternative_pattern	pattern: CodePattern, context: string	Provides alternative implementation approach when current pattern fails

3.3 Validation Tools
Tool	Parameters	Description
run_critic_review	artifact_id: string, review_depth: enum	Triggers Agent Beta to perform comprehensive code review
generate_test_suite	artifact_id: string, framework: TestFramework, coverage_target?: number	Agent Beta generates unit tests for specified artifact

3.4 Infrastructure Tools
Tool	Parameters	Description
configure_endpoint	agent: AgentType, provider: ProviderConfig	Runtime configuration of Alpha/Beta model endpoints
set_system_prompts	agent: AgentType, prompts: SystemPromptConfig	Updates agent system prompts for specialized tasks

3.5 Reporting Tools
Tool	Parameters	Description
get_progress_summary	session_id: string, verbosity?: enum	Returns iteration counts, quality scores, and timing metrics
final_handoff_archive	session_id: string, include_audit?: boolean	Packages all artifacts with full audit trail for Orchestration Layer

4. User Stories & Requirements
4.1 Core User Stories
US-001: Task Delegation
As an Orchestration Layer agent, I want to delegate coding tasks to local agents via MCP tools so that I can offload compute-intensive generation while retaining decision authority.
Acceptance Criteria: Task specification accepted within 500ms; Agent Alpha begins generation within 2s; Progress polling available every 5s.
US-002: Automated Review Loop
As an Orchestration Layer agent, I want Alpha's output automatically reviewed by Beta so that code quality is validated before I receive it.
Acceptance Criteria: Beta review triggered within 1s of Alpha completion; Review includes quality score (0-100), defect list, and improvement suggestions.
US-003: Loop Termination Control
As an Orchestration Layer agent, I want to set maximum iterations and quality thresholds so that review-revise loops terminate predictably.
Acceptance Criteria: Loop terminates when: (a) quality_threshold met, (b) max_iterations reached, or (c) no improvement across 2 consecutive iterations.
US-004: Endpoint Flexibility
As an Orchestration Layer agent, I want to swap underlying models at runtime so that I can unblock stuck tasks or optimize for specific languages.
Acceptance Criteria: Endpoint swap completes within 5s; New model confirmed via health check; In-flight tasks gracefully migrated or failed.
US-005: Graceful Degradation
As an Orchestration Layer agent, I want best-effort results with full audit trails when convergence fails so that I can make informed decisions about next steps.
Acceptance Criteria: Failed tasks return: best artifact, all iteration history, Beta's final critique, and recommendation for Orchestration Layer handling.

4.2 Success Metrics for Agent Beta
Agent Beta's critique quality is measured across five dimensions, prioritized by importance:
Rank	Metric	Target	Measurement Method
1	Functional Adherence	≥85% of generated code meets spec	Automated spec validation tests
2	Test Coverage	≥80% line coverage on generated code	Coverage tool integration
3	Defect Detection Rate	<5% escaped defects to Orchestration	Post-handoff defect tracking
4	Policy Compliance	0 security violations; style compliance ≥90%	Static analysis integration
5	Revision Reduction	≤2 avg iterations before convergence	Session telemetry aggregation

5. State Machine Specification
5.1 State Definitions
The MCP server maintains a finite state machine to prevent infinite review-revise loops and ensure predictable behavior.
State	Description	Valid Transitions
IDLE	No active task; awaiting execute_task_spec call	→ GENERATING
GENERATING	Agent Alpha actively producing code	→ REVIEWING, FAILED
REVIEWING	Agent Beta analyzing Alpha's output	→ REVISING, CONVERGED, ESCALATED
REVISING	Alpha incorporating Beta feedback	→ REVIEWING, FAILED
CONVERGED	Quality threshold met; ready for handoff	→ IDLE
ESCALATED	Loop exhausted; awaiting Orchestration decision	→ REVISING, IDLE, FAILED
FAILED	Unrecoverable error; endpoint unavailable >10min	→ IDLE

5.2 Transition Conditions
5.2.1 REVIEWING → CONVERGED
Condition: Beta's quality_score ≥ quality_threshold (set by Orchestration Layer per-task)
Action: Package artifacts, generate final_handoff_archive, transition to IDLE
5.2.2 REVIEWING → REVISING
Condition: quality_score < quality_threshold AND iteration_count < max_iterations AND improvement_detected
Action: Send Beta feedback to Alpha via revise_code, increment iteration_count
5.2.3 REVIEWING → ESCALATED
Condition: iteration_count ≥ max_iterations OR no_improvement_count ≥ 2
Action: Package best-effort result with audit trail, await Orchestration Layer instruction
5.2.4 Any State → FAILED
Condition: Endpoint unavailable after 10 minutes of exponential backoff retries
Action: Log failure, return error response with partial results if available
5.3 Loop Prevention Mechanisms
1. Hard Iteration Cap: Maximum iterations configurable per-task (default: 5)
2. Stagnation Detection: Track quality_score delta; escalate if |delta| < 2 for 2 consecutive iterations
3. Oscillation Detection: Hash revision content; escalate if same hash seen twice
4. Timeout Guard: Per-task timeout (configurable, default: 30 minutes) triggers escalation

6. System Sequence Diagram
The following sequence describes the complete flow from Orchestration Layer request through the Alpha/Beta feedback loop:
Phase 1: Task Initiation
1. Orchestration Layer (Claude Code) calls execute_task_spec with TaskSpec, max_iterations=3, quality_threshold=85
2. MCP Server validates parameters, creates session, transitions IDLE → GENERATING
3. MCP Server formats prompt from TaskSpec, sends to Agent Alpha endpoint
4. Agent Alpha generates code artifact, returns to MCP Server
5. MCP Server stores artifact, transitions GENERATING → REVIEWING
Phase 2: Review Loop
1. MCP Server sends Alpha output to Agent Beta with review_depth=COMPREHENSIVE
2. Agent Beta performs static analysis, generates test suite, computes quality_score
3. Agent Beta returns ReviewFeedback: {quality_score: 72, defects: [...], suggestions: [...]}
4. MCP Server evaluates: 72 < 85 (threshold), iteration 1 < 3 (max) → transition to REVISING
5. MCP Server calls revise_code with Beta feedback, Alpha produces improved artifact
6. Loop continues: Beta reviews (score: 88) → 88 ≥ 85 → transition to CONVERGED
Phase 3: Handoff
1. MCP Server packages final artifact with iteration history and Beta's test suite
2. MCP Server returns success response to Orchestration Layer with artifact_id
3. Orchestration Layer calls final_handoff_archive(session_id, include_audit=true)
4. MCP Server returns complete archive, transitions CONVERGED → IDLE

7. Error Handling Protocols
7.1 Endpoint Unavailability
Scenario	Action	Details
Transient Failure	Exponential Backoff	Retry at 1s, 2s, 4s, 8s, 16s, 32s, 64s, 128s, 256s (cap at 256s) for up to 10 minutes total
Persistent Failure	Fail and Report	After 10 minutes, transition to FAILED state, return partial results to Orchestration Layer
Mid-Task Failure	State Preservation	Save current artifact state; Orchestration Layer can resume or swap endpoint

7.2 Malformed/Dangerous Output
When Agent Alpha produces potentially problematic output:
- Detection: Static analysis identifies infinite loops, destructive operations (rm -rf, DROP TABLE), or syntax errors
- Quarantine: Output stored but not executed; marked with warning flags
- Escalation: Transition to ESCALATED state; report to Orchestration Layer with specific concerns
- Await Instructions: Orchestration Layer may respond with "switch LLM", "retry with constraints", or "abort"
7.3 RAG Fallback for Specialized Languages
For lesser-used languages and DSLs where base model knowledge may be insufficient:
- System supports RAG and Agentic RAG reference resources when available
- RAG resources are optional; system degrades gracefully without them
- Orchestration Layer can provide language-specific context via inject_alternative_pattern

8. Phased Implementation Plan
8.1 Phase 1: Foundation (Weeks 1-3)
Objective: Establish project structure, core infrastructure, and single-agent communication.
ID	Deliverable	Owner	Est. Hours
F-1	TypeScript project scaffolding with MCP SDK	Solo Dev	4
F-2	Configuration management (endpoints, prompts, thresholds)	Solo Dev	6
F-3	Agent Alpha connector (Ollama, LM Studio, OpenRouter)	Solo Dev	12
F-4	Basic execute_task_spec implementation	Solo Dev	8
F-5	Local logging infrastructure	Solo Dev	4
F-6	Unit test framework setup	Solo Dev	4

Completion Criteria: MCP server starts, connects to at least one provider, executes simple generation task.
8.2 Phase 2: MCP Integration (Weeks 4-6)
Objective: Complete MCP tool implementation and Orchestration Layer compatibility.
ID	Deliverable	Owner	Est. Hours
M-1	Context tools: get_repo_map, get_project_status, read_org_policies	Solo Dev	16
M-2	Infrastructure tools: configure_endpoint, set_system_prompts	Solo Dev	8
M-3	Reporting tools: get_progress_summary, final_handoff_archive	Solo Dev	10
M-4	Claude Code integration testing	Solo Dev	8
M-5	MS Copilot compatibility verification	Solo Dev	6
M-6	Request-response protocol documentation	Solo Dev	4

Completion Criteria: All MCP tools callable from Claude Code; documentation complete for Orchestration Layer agents.
8.3 Phase 3: Logic & Validation Loop (Weeks 7-10)
Objective: Implement Agent Beta, review-revise loop, and state machine.
ID	Deliverable	Owner	Est. Hours
L-1	Agent Beta connector and prompt engineering	Solo Dev	12
L-2	run_critic_review implementation	Solo Dev	10
L-3	generate_test_suite with multi-framework support	Solo Dev	16
L-4	State machine implementation	Solo Dev	12
L-5	Loop termination logic (iteration cap, stagnation, oscillation)	Solo Dev	8
L-6	revise_code and inject_alternative_pattern tools	Solo Dev	8
L-7	Quality scoring algorithm	Solo Dev	6

Completion Criteria: Full Alpha→Beta→Alpha loop functional; state machine prevents infinite loops; quality metrics collected.
8.4 Phase 4: Hardening (Weeks 11-14)
Objective: Production readiness, error handling, and deployment documentation.
ID	Deliverable	Owner	Est. Hours
H-1	Exponential backoff and retry logic	Solo Dev	6
H-2	Dangerous output detection and quarantine	Solo Dev	10
H-3	Concurrency handling (≤5 requests)	Solo Dev	8
H-4	RAG integration hooks (optional resources)	Solo Dev	8
H-5	Team deployment configuration (special mode)	Solo Dev	6
H-6	End-to-end integration tests	Solo Dev	12
H-7	Deployment and operations documentation	Solo Dev	8

Completion Criteria: System handles all error scenarios gracefully; passes stress test with 5 concurrent requests; documentation complete.

9. Micro-Task Backlog
The following atomic tasks are granular enough to be individually unit-tested. Estimates assume a solo developer familiar with TypeScript and the MCP SDK.
9.1 Context Management Tasks
ID	Task Description	Est. Hours	Dependencies
CM-01	Implement get_repo_map file system traversal (depth-limited)	3	None
CM-02	Add chunking logic for context window constraints (32K-256K)	4	CM-01
CM-03	Implement test file detection and optional inclusion	2	CM-01
CM-04	Create session state data structure	2	None
CM-05	Implement get_project_status response formatter	2	CM-04
CM-06	Create policy schema (style, security, custom)	3	None
CM-07	Implement read_org_policies file loader	2	CM-06
CM-08	Add OWASP baseline security policy defaults	3	CM-06

9.2 Development Loop Tasks
ID	Task Description	Est. Hours	Dependencies
DL-01	Define TaskSpec interface and validation schema	2	None
DL-02	Implement execute_task_spec parameter parsing	2	DL-01
DL-03	Create prompt formatter for Agent Alpha	3	DL-01
DL-04	Implement Alpha response parser and artifact storage	3	DL-03
DL-05	Define ReviewFeedback interface	1	None
DL-06	Implement revise_code feedback injection	3	DL-05
DL-07	Define CodePattern interface for alternatives	2	None
DL-08	Implement inject_alternative_pattern logic	3	DL-07

9.3 Validation Tasks
ID	Task Description	Est. Hours	Dependencies
VL-01	Create Agent Beta prompt template	3	None
VL-02	Implement run_critic_review orchestration	4	VL-01
VL-03	Implement quality_score calculation algorithm	4	VL-02
VL-04	Add defect classification (severity, category)	3	VL-02
VL-05	Implement Python/pytest test generation	4	VL-01
VL-06	Implement JavaScript/Jest test generation	4	VL-01
VL-07	Implement Go test generation	3	VL-01
VL-08	Implement Rust test generation	3	VL-01
VL-09	Add coverage target validation	2	VL-05

9.4 Infrastructure Tasks
ID	Task Description	Est. Hours	Dependencies
IN-01	Define ProviderConfig schema (Ollama, LM Studio, OpenRouter)	2	None
IN-02	Implement Ollama connector	4	IN-01
IN-03	Implement LM Studio connector	4	IN-01
IN-04	Implement OpenRouter connector	4	IN-01
IN-05	Implement configure_endpoint runtime swap	3	IN-02,03,04
IN-06	Add endpoint health check mechanism	2	IN-05
IN-07	Define SystemPromptConfig schema	1	None
IN-08	Implement set_system_prompts persistence	2	IN-07

9.5 State Machine Tasks
ID	Task Description	Est. Hours	Dependencies
SM-01	Define state enum (IDLE, GENERATING, REVIEWING, etc.)	1	None
SM-02	Implement state transition validator	3	SM-01
SM-03	Implement iteration counter with max cap	2	SM-01
SM-04	Implement stagnation detection (delta < 2 for 2 iterations)	3	SM-03
SM-05	Implement oscillation detection (content hash comparison)	3	SM-03
SM-06	Implement per-task timeout guard	2	SM-01
SM-07	Implement ESCALATED state handler	3	SM-02
SM-08	Implement FAILED state cleanup	2	SM-02

9.6 Reporting Tasks
ID	Task Description	Est. Hours	Dependencies
RP-01	Define ProgressSummary response schema	1	None
RP-02	Implement get_progress_summary aggregation	3	RP-01
RP-03	Define HandoffArchive schema	2	None
RP-04	Implement artifact packaging for handoff	3	RP-03
RP-05	Implement audit trail inclusion (optional)	3	RP-04
RP-06	Add local file logging with rotation	3	None

9.7 Error Handling Tasks
ID	Task Description	Est. Hours	Dependencies
EH-01	Implement exponential backoff utility	2	None
EH-02	Add 10-minute timeout ceiling for retries	1	EH-01
EH-03	Implement dangerous pattern detector (rm -rf, DROP, etc.)	4	None
EH-04	Implement infinite loop detection heuristics	3	None
EH-05	Implement output quarantine storage	2	EH-03,04
EH-06	Implement Orchestration Layer escalation message format	2	EH-05

10. Effort Summary
Phase	Estimated Hours	Weeks (40hr/wk)
Phase 1: Foundation	38	~1
Phase 2: MCP Integration	52	~1.5
Phase 3: Logic & Validation	72	~2
Phase 4: Hardening	58	~1.5
TOTAL	220	~6

Note: Estimates assume a solo developer with TypeScript and MCP SDK familiarity. Add 20-30% buffer for learning curve, debugging, and unforeseen complexities. Total calendar time estimated at 10-14 weeks including buffer.

Appendix A: Supported Test Frameworks
Language	Framework	Notes
Python	pytest	Primary support; fixtures and parametrize
Go	testing	Standard library testing package
Rust	#[test]	Built-in test attribute
C/C++	Google Test	Requires gtest installation
JavaScript	Jest	Primary support; mocking included
Angular	Jasmine/Karma	Angular CLI test runner
Java	JUnit 5	Modern JUnit with extensions
SQL	pgTAP/tSQLt	Database-specific; optional

Appendix B: Configuration Schema
The MCP server configuration file (config.json) supports the following structure:
deployment_mode: "workstation" | "team" (pre-deployment configuration)
max_concurrent_requests: number (default: 5)
context_window: { min: 32000, max: 256000 }
default_quality_threshold: number (0-100, default: 85)
default_max_iterations: number (default: 5)
task_timeout_minutes: number (default: 30)
retry_ceiling_minutes: number (default: 10)
endpoints.alpha: ProviderConfig (Ollama | LMStudio | OpenRouter)
endpoints.beta: ProviderConfig (Ollama | LMStudio | OpenRouter)
policies_path: string (path to org policies directory)
rag_resources_path: string | null (optional RAG directory)
log_path: string (local logging directory)
— End of Document —